## Slide 1
Highlight | Lowlight
Fleet Availability: Continued improvement on fleet availability Monthly Production: Best performance for N3 shaft for this 20025/26 financial year, BEV Satellite Chargers: Relocated both chargers and connected the North Section charger (Successfully tested) Plant: Successfully replaced 6 of the 8 mechanical conveyor belts splices in the old plant belt stream Equipment: HD 0070 (New) delivered on site – 04 December 2025 | Hammer: Ordered new boom stick only to be delivered this coming People: Attendance to work not slow improvement
Emerging Issues | Priorities
CAS L9: Installation on o LD’s and UV’s impacting productivity (Reliability of system) Compliance: Mining operator work attendance challenges impacting maintenance schedule. | CAS L9 Implementation: Complete implementation to meet the December target date. Production & Plant Infrastructure: Mechanical splices (2) removal on 60CV01 conveyor belts
High & Low